# Kernel Driver Upgrade Validation Test Plan – 3.2.1102.x Release

Document Version: 1.0
Prepared By: Automation Test Lead
Date: 2026-05-09

# Table of Contents

1. Introduction

2. Scope

3. Out of Scope

4. Test Objectives

5. Test Approach

6. Supported Platform Matrix

7. Compatibility Matrix

8. Functional Validation Areas

9. Reboot & Stability Validation

10. Rollback Validation

11. Fresh Installation Validation

12. Automation Coverage

13. Entry Criteria

14. Exit Criteria

15. Risks & Assumptions

# 1. Introduction

This document defines the validation strategy for kernel driver version transition from 3.2.1101.xxxx to 3.2.1102.x. The new versioning model removes distribution-specific encoding from the last octet and relies on os_family metadata published to Venue for driver selection.

# 2. Scope

Validation of driver upgrades from latest 3.2.1101.xxxx to 3.2.1102.x across all supported distributions.

Validation of driver upgrades from 3.1.1101.xxxx to 3.2.1102.x on sampled distributions (RHEL8 and Ubuntu 22.04).

Validation of driver selection based on os_family metadata.

Validation that duplicate driver versions across different distributions remain isolated.

Validation that endpoints do not receive drivers intended for other distributions.

Validation of update policy assignment workflow.

Validation of manual and automatic upgrade triggers.

Validation of reboot persistence across all supported distributions.

Validation of rollback behavior using corrupted package scenarios on RHEL9 and Ubuntu 22.04.

Fresh installation validation of 3.2.1102.x using Agent 3.3.

Compatibility validation across Agent versions 3.1, 3.2 and 3.3.

Venue metadata validation after Jenkins publish workflow.

# 3. Out of Scope

Validation of missing S3 artifacts.

Validation of corrupted metadata.

Unsupported architectures other than x86_64.

Physical machine validation.

Containerized endpoint validation.

Detailed threat detection and memdef validation scenarios.

Driver package signature validation.

Invalid os_family publish validation.

# 4. Test Objectives

Ensure Venue serves correct driver based on os_family.

Ensure numerically higher driver versions are correctly identified.

Ensure driver upgrades complete successfully across supported distributions.

Ensure reboot persistence and system stability.

Ensure rollback to previous driver on upgrade failure.

Ensure fresh installation workflow succeeds on clean systems.

# 5. Test Approach

Validation will be executed in cloud/virtualized environments using a combination of manual and automated validation workflows. Functional validation will focus on driver upgrade eligibility, Venue response behavior, upgrade execution, reboot persistence, rollback handling and compatibility verification.

# 6. Supported Platform Matrix

| Distribution | Architecture |
| --- | --- |
| RHEL7 | x86_64 |
| RHEL8 | x86_64 |
| RHEL9 | x86_64 |
| CentOS8 | x86_64 |
| Amazon Linux 2 | x86_64 |
| Amazon Linux 2023 | x86_64 |
| Alma8 | x86_64 |
| Alma9 | x86_64 |
| Debian 11 | x86_64 |
| Debian 12 | x86_64 |
| Oracle7 | x86_64 |
| Oracle7 UEK | x86_64 |
| Oracle8 | x86_64 |
| Oracle8 UEK | x86_64 |
| Oracle9 | x86_64 |
| Oracle9 UEK | x86_64 |
| Rocky8 | x86_64 |
| Rocky9 | x86_64 |
| Ubuntu 20.04 | x86_64 |
| Ubuntu 22.04 | x86_64 |
| Ubuntu 24.04 | x86_64 |
| SLES12 | x86_64 |
| SLES15 | x86_64 |

# 7. Compatibility Matrix

| Distribution | Agent Version | Upgrade Trigger | Coverage |
| --- | --- | --- | --- |
| RHEL7 | 3.1 | Manual Trigger | Sampled |
| RHEL7 | 3.1 | Automatic 12-hour Trigger | Sampled |
| RHEL7 | 3.2 | Manual Trigger | Sampled |
| RHEL7 | 3.2 | Automatic 12-hour Trigger | Sampled |
| RHEL7 | 3.3 | Manual Trigger | Mandatory |
| RHEL7 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| RHEL8 | 3.1 | Manual Trigger | Sampled |
| RHEL8 | 3.1 | Automatic 12-hour Trigger | Sampled |
| RHEL8 | 3.2 | Manual Trigger | Sampled |
| RHEL8 | 3.2 | Automatic 12-hour Trigger | Sampled |
| RHEL8 | 3.3 | Manual Trigger | Mandatory |
| RHEL8 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| RHEL9 | 3.1 | Manual Trigger | Sampled |
| RHEL9 | 3.1 | Automatic 12-hour Trigger | Sampled |
| RHEL9 | 3.2 | Manual Trigger | Sampled |
| RHEL9 | 3.2 | Automatic 12-hour Trigger | Sampled |
| RHEL9 | 3.3 | Manual Trigger | Mandatory |
| RHEL9 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| CentOS8 | 3.1 | Manual Trigger | Sampled |
| CentOS8 | 3.1 | Automatic 12-hour Trigger | Sampled |
| CentOS8 | 3.2 | Manual Trigger | Sampled |
| CentOS8 | 3.2 | Automatic 12-hour Trigger | Sampled |
| CentOS8 | 3.3 | Manual Trigger | Mandatory |
| CentOS8 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Amazon Linux 2 | 3.1 | Manual Trigger | Sampled |
| Amazon Linux 2 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Amazon Linux 2 | 3.2 | Manual Trigger | Sampled |
| Amazon Linux 2 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Amazon Linux 2 | 3.3 | Manual Trigger | Mandatory |
| Amazon Linux 2 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Amazon Linux 2023 | 3.1 | Manual Trigger | Sampled |
| Amazon Linux 2023 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Amazon Linux 2023 | 3.2 | Manual Trigger | Sampled |
| Amazon Linux 2023 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Amazon Linux 2023 | 3.3 | Manual Trigger | Mandatory |
| Amazon Linux 2023 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Alma8 | 3.1 | Manual Trigger | Sampled |
| Alma8 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Alma8 | 3.2 | Manual Trigger | Sampled |
| Alma8 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Alma8 | 3.3 | Manual Trigger | Mandatory |
| Alma8 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Alma9 | 3.1 | Manual Trigger | Sampled |
| Alma9 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Alma9 | 3.2 | Manual Trigger | Sampled |
| Alma9 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Alma9 | 3.3 | Manual Trigger | Mandatory |
| Alma9 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Debian 11 | 3.1 | Manual Trigger | Sampled |
| Debian 11 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Debian 11 | 3.2 | Manual Trigger | Sampled |
| Debian 11 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Debian 11 | 3.3 | Manual Trigger | Mandatory |
| Debian 11 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Debian 12 | 3.1 | Manual Trigger | Sampled |
| Debian 12 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Debian 12 | 3.2 | Manual Trigger | Sampled |
| Debian 12 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Debian 12 | 3.3 | Manual Trigger | Mandatory |
| Debian 12 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Oracle7 | 3.1 | Manual Trigger | Sampled |
| Oracle7 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Oracle7 | 3.2 | Manual Trigger | Sampled |
| Oracle7 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Oracle7 | 3.3 | Manual Trigger | Mandatory |
| Oracle7 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Oracle7 UEK | 3.1 | Manual Trigger | Sampled |
| Oracle7 UEK | 3.1 | Automatic 12-hour Trigger | Sampled |
| Oracle7 UEK | 3.2 | Manual Trigger | Sampled |
| Oracle7 UEK | 3.2 | Automatic 12-hour Trigger | Sampled |
| Oracle7 UEK | 3.3 | Manual Trigger | Mandatory |
| Oracle7 UEK | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Oracle8 | 3.1 | Manual Trigger | Sampled |
| Oracle8 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Oracle8 | 3.2 | Manual Trigger | Sampled |
| Oracle8 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Oracle8 | 3.3 | Manual Trigger | Mandatory |
| Oracle8 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Oracle8 UEK | 3.1 | Manual Trigger | Sampled |
| Oracle8 UEK | 3.1 | Automatic 12-hour Trigger | Sampled |
| Oracle8 UEK | 3.2 | Manual Trigger | Sampled |
| Oracle8 UEK | 3.2 | Automatic 12-hour Trigger | Sampled |
| Oracle8 UEK | 3.3 | Manual Trigger | Mandatory |
| Oracle8 UEK | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Oracle9 | 3.1 | Manual Trigger | Sampled |
| Oracle9 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Oracle9 | 3.2 | Manual Trigger | Sampled |
| Oracle9 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Oracle9 | 3.3 | Manual Trigger | Mandatory |
| Oracle9 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Oracle9 UEK | 3.1 | Manual Trigger | Sampled |
| Oracle9 UEK | 3.1 | Automatic 12-hour Trigger | Sampled |
| Oracle9 UEK | 3.2 | Manual Trigger | Sampled |
| Oracle9 UEK | 3.2 | Automatic 12-hour Trigger | Sampled |
| Oracle9 UEK | 3.3 | Manual Trigger | Mandatory |
| Oracle9 UEK | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Rocky8 | 3.1 | Manual Trigger | Sampled |
| Rocky8 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Rocky8 | 3.2 | Manual Trigger | Sampled |
| Rocky8 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Rocky8 | 3.3 | Manual Trigger | Mandatory |
| Rocky8 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Rocky9 | 3.1 | Manual Trigger | Sampled |
| Rocky9 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Rocky9 | 3.2 | Manual Trigger | Sampled |
| Rocky9 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Rocky9 | 3.3 | Manual Trigger | Mandatory |
| Rocky9 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Ubuntu 20.04 | 3.1 | Manual Trigger | Sampled |
| Ubuntu 20.04 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Ubuntu 20.04 | 3.2 | Manual Trigger | Sampled |
| Ubuntu 20.04 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Ubuntu 20.04 | 3.3 | Manual Trigger | Mandatory |
| Ubuntu 20.04 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Ubuntu 22.04 | 3.1 | Manual Trigger | Sampled |
| Ubuntu 22.04 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Ubuntu 22.04 | 3.2 | Manual Trigger | Sampled |
| Ubuntu 22.04 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Ubuntu 22.04 | 3.3 | Manual Trigger | Mandatory |
| Ubuntu 22.04 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| Ubuntu 24.04 | 3.1 | Manual Trigger | Sampled |
| Ubuntu 24.04 | 3.1 | Automatic 12-hour Trigger | Sampled |
| Ubuntu 24.04 | 3.2 | Manual Trigger | Sampled |
| Ubuntu 24.04 | 3.2 | Automatic 12-hour Trigger | Sampled |
| Ubuntu 24.04 | 3.3 | Manual Trigger | Mandatory |
| Ubuntu 24.04 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| SLES12 | 3.1 | Manual Trigger | Sampled |
| SLES12 | 3.1 | Automatic 12-hour Trigger | Sampled |
| SLES12 | 3.2 | Manual Trigger | Sampled |
| SLES12 | 3.2 | Automatic 12-hour Trigger | Sampled |
| SLES12 | 3.3 | Manual Trigger | Mandatory |
| SLES12 | 3.3 | Automatic 12-hour Trigger | Mandatory |
| SLES15 | 3.1 | Manual Trigger | Sampled |
| SLES15 | 3.1 | Automatic 12-hour Trigger | Sampled |
| SLES15 | 3.2 | Manual Trigger | Sampled |
| SLES15 | 3.2 | Automatic 12-hour Trigger | Sampled |
| SLES15 | 3.3 | Manual Trigger | Mandatory |
| SLES15 | 3.3 | Automatic 12-hour Trigger | Mandatory |

# 8. Functional Validation Areas

| Test Area ID | Validation Area | Expected Outcome |
| --- | --- | --- |
| FV-01 | Upgrade from latest 3.2.1101.xxxx | Upgrade completes successfully |
| FV-02 | Upgrade from 3.1.1101.xxxx | Upgrade completes successfully |
| FV-03 | Manual update trigger | Agent initiates upgrade |
| FV-04 | Automatic 12-hour trigger | Agent initiates upgrade automatically |
| FV-05 | No upgrade available scenario | Venue responds appropriately |
| FV-06 | Downgrade prevention | Venue returns no upgrade available |
| FV-07 | Cross-distro isolation | Endpoint does not receive incorrect distro driver |
| FV-08 | Duplicate version handling | Correct distro-specific driver served |
| FV-09 | Venue metadata validation | Correct os_family and S3 path recorded |

# 9. Reboot & Stability Validation

Reboot validation mandatory across all supported distributions.

System must boot successfully and remain reachable.

Driver module must auto-load after reboot.

Agent service must remain healthy after reboot.

No post-upgrade instability observed.

# 10. Rollback Validation

| Distribution | Failure Injection | Expected Result |
| --- | --- | --- |
| RHEL9 | Corrupted package | Rollback to previous driver |
| Ubuntu 22.04 | Corrupted package | Rollback to previous driver |

# 11. Fresh Installation Validation

Fresh installation validation applicable only for Agent 3.3.

Validation includes successful installation, driver load verification, reboot persistence and agent health validation.

Threat detection and memdef scenarios are covered via automation and are not detailed in this plan.

# 12. Automation Coverage

Automation coverage includes upgrade validation, reboot validation, threat detection scenarios and memdef validation workflows. Manual validation focuses on compatibility execution, policy assignment and sampled rollback workflows.

# 13. Entry Criteria

3.2.1102.x drivers published to S3.

Venue metadata available for published drivers.

Update policies configured in Venue.

Test endpoints registered with Venue.

# 14. Exit Criteria

All mandatory upgrade scenarios completed successfully.

All reboot validation scenarios completed successfully.

No critical or blocker defects open.

Rollback validation successful on required distributions.

# 15. Risks & Assumptions

Venue metadata correctness is assumed post Jenkins publish workflow.

Only one active 3.2.1102.x driver exists per distro at any time.

Cloud infrastructure stability is assumed during execution.

Only x86_64 architecture is supported for this release validation.